## Slide 1: Sprint 1 Plan
Parking Lot Rover
Sean-Michael Woerner, Liliana Diaz, Abiria Placide, Bryan Bidjocka, Mariane Sanchez
Notes: Fully autonomous parking lot rover that can be deployed in a parking lot and paint stripes for the spaces. It will use a GPS module to navigate and a Bluetooth connection for remote controlling.

## Slide 2: Sprint Goal: Planning
During this sprint, the work will be focused mainly on planning what hardware will be compatible with the software we plan to create for the rover. Have an overview of key components needed for rover- Precision, Accuracy, Mobility (Speed, Balance, Reach, Navigation), Memory, and Paint Distribution

## Slide 3: Product Backlog Items
MCU: some kind of arduino with a lot of memory (ie Arduino Mega)
IDE: VSCode
Modules: RTK-GPS ( arduino library provided ) via I2C
Servo motors: Steering
Batteries: Lipo Batteries for Arduino
Sensor to measure how much paint in the CAN
Navigation: Gyroscope/Accelerometer
LCD: serial Input
Remote: Bluetooth or WIFI

## Slide 4: Initial Plans
Plan compatibility issues with certain hardware and what the rover mainly needs- Using Arduino and the rover base
Determine MCU and libraries
Decide on modules to use such as SD cards, ultrasonic sensors, Accelerometers, Gyroscopes
Determine what the rover will be capable of doing
Team Roles
Power sources used 12v Battery for rover and rechargeable Lipo-battery for MCU

## Slide 5: Sprint Backlog
Backlog Item | Estimate
Planning Interface with base | 20 hours
Interfacing with RTK-GPS module | 10 hours
Determining parts | 5 hours
LCD screen implementation | 10 hours

## Slide 6: Sprint Backlog continued
Backlog Item | Estimate
Bluetooth Interface | 5 hours